Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 07 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book Store |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register an account using my name, email, and password. | 2 | High | Shaik Jaherun |
| Sprint-1 | User Authentication | USN-2 | As a user, I can securely log in using my registered email and password. | 2 | High | Shaik Jaherun |
| Sprint-1 | Book Browsing | USN-3 | As a user, I can browse all available books on the home page. | 2 | High | Shaik Jaherun |
| Sprint-2 | Book Search & Filter | USN-4 | As a user, I can search books and filter them by category. | 2 | Medium | Shaik Jaherun |
| Sprint-2 | Book Details | USN-5 | As a user, I can view detailed information about a selected book. | 2 | High | Shaik Jaherun |
| Sprint-2 | Shopping Cart | USN-6 | As a user, I can add books to my cart and manage quantities. | 3 | High | Shaik Jaherun |
| Sprint-3 | Checkout & Orders | USN-7 | As a user, I can place an order by entering delivery details and selecting a payment method. | 3 | High | Shaik Jaherun |
| Sprint-3 | Order History | USN-8 | As a user, I can view all my previous orders and their status. | 2 | Medium | Shaik Jaherun |
| Sprint-3 | Admin Book Management | USN-9 | As an admin, I can add, edit, and delete books from the bookstore. | 5 | High | Shaik Jaherun |
| Sprint-4 | Responsive UI & Security | USN-10 | As a user, I can access the application securely on desktop and mobile devices with role-based access control. | 4 | High | Shaik Jaherun |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 4 Days | 24 Jun 2026 | 27 Jun 2026 | 10 | 27 Jun 2026 |
| Sprint-2 | 10 | 3 Days | 28 Jun 2026 | 30 Jun 2026 | 10 | 30 Jun 2026 |
| Sprint-3 | 10 | 4 Days | 01 July 2026 | 04 July 2026 | 10 | 04-07-2026 |
| Sprint-4 | 10 | 3 Days | 05 July 2026 | 07 July 2026 | 10 | 07 July 2026 |

## Velocity

Sprint Duration = 14 Days

Total Story Points = 40

Average Velocity (AV) = Total Story Points ÷ Sprint Duration

AV = 40 ÷ 14 = 2.86 Story Points per Day

Burndown Chart:

The burndown chart represents the remaining work against the project timeline. As each sprint is completed, the remaining story points decrease steadily until all planned work is finished. The BookStore Management System followed four successful sprints, and all planned story points were completed within the scheduled project duration, resulting in successful project completion on 07-07-2026.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts